# Software Test Plan (STP)

Project: Traffic Management System (Simulation)

Version: 1.0 (Full detailed coverage — positive and negative/boundary cases for all 33 requirements)

Authors: Khushi Gupta, Tarun Gowda P, Tejas Shetty

Date: 02-10-2026

Status: Draft

## Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 30-09-2026 | Khushi Gupta | Initial test plan structure from the course template and SRS v0.4: Introduction, Test Items, Features to be/not be Tested, Schedule, Roles, Risks, Assumptions, and Suspension Criteria. |
| 0.2 | 01-10-2026 | Tarun Gowda P | Added Test Environment, Test Approach/Strategy (unit/integration/system/stress levels), and Test Data Management sections, based on his ownership of SimulationEngine and the Valgrind/ASan stress testing. |
| 1.0 | 02-10-2026 | Tejas Shetty | Expanded to full detailed coverage: a Positive and a Negative/Boundary test case (66 total) for every one of the 33 SRS requirements, organized by module, plus the complete RTM, Defect Management process, and appendices. |

## Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Course Coordinator |  |  |

# 1. Introduction

Purpose:

This document defines the complete test plan for the Traffic Management System (TMS) Simulation. It specifies testing objectives, scope, strategy, environment, schedule, responsibilities, and a fully detailed test case — covering both expected (positive) and edge/error (negative/boundary) conditions — for every requirement defined in the SRS, so that verification can begin immediately once working code exists.

Scope:

Testing covers all functional behavior defined in SRS Section 4 (vehicle generation, lane queueing, emergency priority, signal control, multi-intersection coordination, statistics/reporting, and simulation control/configuration), all non-functional qualities in SRS Section 5 (performance, reliability, maintainability, usability, portability), and all robustness/data-integrity requirements in SRS Section 5.1. Real hardware, GUI frameworks, and networked operation remain out of scope, since none are part of the system's architecture (see SAD Section 3.1, Constraints).

References:

TMS SRS v0.4 (source of every TMS-F-###, TMS-NF-###, and PRJ-SR-### requirement ID used in this document). TMS SAD v0.3 (component interfaces in Section 4.3 and sequence diagrams in Section 4.2 used to design test case steps and expected results).

Definitions:

TMS (Traffic Management System), FIFO (First-In-First-Out), Tick (one discrete simulation time step), SRS (Software Requirements Specification), SAD (Software Architecture and Design), RTM (Requirements Traceability Matrix), TC (Test Case), ASan (AddressSanitizer).

# 2. Test Items

- Vehicle Generator module — VehicleGenerator.cpp

- Lane Queue module — LaneQueue.cpp, including emergency priority handling

- Signal Controller module — SignalController.cpp, fixed-timer, adaptive, and preemption logic

- Simulation Engine — SimulationEngine.cpp, the tick loop and multi-intersection coordination

- Statistics Collector module — StatisticsCollector.cpp

- Console View — ConsoleView.cpp, live output and end-of-run report

- Non-functional qualities — performance, reliability, maintainability, usability, portability

- Robustness / data-integrity behavior — config validation, memory safety, overflow handling, fault isolation

# 3. Features to be Tested

All 33 requirements from SRS v0.4 are in scope, each covered by two test cases (positive and negative/boundary) in Section 13:

| Req ID Range | Feature Area | # Requirements |
| --- | --- | --- |
| TMS-F-001 to 003 | Vehicle generation, arrival, FIFO enqueue | 3 |
| TMS-F-010 to 013 | Lane queue capacity, dequeue-on-Green, wait-time recording | 4 |
| TMS-F-020 to 024 | Fixed-timer and adaptive signal cycling | 5 |
| TMS-F-030 to 032 | Emergency vehicle priority and signal preemption | 3 |
| TMS-F-040 to 042 | Multi-intersection simulation and per-intersection stats | 3 |
| TMS-F-050 to 052 | Average wait time, max queue length, throughput reporting | 3 |
| TMS-F-060/061 | Simulation configuration, start/stop, summary report | 2 |
| TMS-NF-001 to 005 | Performance, reliability, maintainability, usability, portability | 5 |
| PRJ-SR-001 to 005 | Bounds checking, config validation, memory safety, overflow handling, fault isolation | 5 |

# 4. Features Not to be Tested

- Real hardware traffic-light or sensor integration (out of scope — pure software simulation)

- Any GUI beyond the console (no GUI is planned in the baseline scope)

- Networked / multi-machine operation (system is single-process, per SAD Section 3.1)

- Third-party library correctness (only the TMS team's own code is under test; the C++ Standard Library is trusted)

# 5. Test Approach / Strategy

Levels:

- Unit tests — individual classes (LaneQueue, SignalController, StatisticsCollector, ConsoleView) tested in isolation using mock/stub collaborators — the same pattern already used to develop and verify ConsoleView and StatisticsCollector independently, before any other module existed.

- Integration tests — real modules combined once each member's component is ready, exercised against the interfaces fixed in SAD Section 4.3 (IQueueOps, ISignalControl, IStatsRecorder, IVehicleSource, IView).

- System tests — full end-to-end simulation runs across multiple ticks and multiple intersections, matching real usage.

- Stress / robustness tests — 10,000+ tick runs under Valgrind/AddressSanitizer, plus deliberate fault injection (malformed config, invalid indices) for the negative test cases in Section 13.9.

Types:

- Functional testing — every TMS-F-### requirement, both nominal and edge-case behavior

- Regression testing — the full suite of 66 test cases re-run after each merge to catch breakage

- Performance testing — ticks-per-second measurement under normal and stress load (TMS-NF-001)

- Usability testing — console output clarity under normal and edge-case display conditions (TMS-NF-004)

- Negative / boundary testing — zero values, maximum values, invalid input, and simultaneous-fault scenarios for every module

Entry Criteria:

Module compiles cleanly with no warnings (-Wall -Wextra); test data / config values available; build runs on the developer's machine; the interfaces in SAD Section 4.3 are implemented as specified.

Exit Criteria:

All 66 planned test cases executed; 0 critical defects open (crashes, memory leaks, incorrect wait-time/throughput math, conflicting-signal states); all High-priority test cases passing; Medium/Low-priority defects triaged and either fixed or explicitly deferred with sign-off.

## 5.1 Robustness Validation

Note: consistent with the SRS and SAD, this project has no user-authentication or network attack surface, so this section covers robustness and data-integrity validation rather than conventional application security testing.

- Config input validation — out-of-range, missing, or wrong-typed values are rejected with a safe default, not a crash (PRJ-SR-002; see TC-Rob-002-P/N)

- Bounds/overflow checks on lane queues — pushing past capacity is rejected and logged, not a crash, even under simultaneous multi-lane overflow (PRJ-SR-004; see TC-Rob-004-P/N)

- Memory safety — 10,000-tick Valgrind/AddressSanitizer runs with zero leaks, including under a mid-run exception (PRJ-SR-003; see TC-Rob-003-P/N)

- Fault isolation — a deliberately malformed config or an invalid inter-module call is fed in to confirm the run logs an error and continues rather than terminating abnormally (PRJ-SR-005; see TC-Rob-005-P/N)

# 6. Test Environment

Hardware:

Standard developer laptops (Windows and Linux) — no special hardware required, consistent with SRS Section 2.4 (Operating Environment).

Software:

TMS simulation build (C++17), g++ (Linux) / MinGW g++ (Windows), GNU Make / mingw32-make.

Tools:

Valgrind / AddressSanitizer (memory safety and bounds checking), GitHub (version control), Jira (defect/task tracking).

Test Data:

See Section 6.1 below for the specific config files used across the 66 test cases.

## 6.1 Test Data Management

Test data is primarily a set of config files, each isolating one variable to keep test cases reproducible and easy to debug:

| Config Set | Purpose | Used By |
| --- | --- | --- |
| baseline.cfg | Default values for all parameters — the control case every other config is compared against | Most Positive (-P) test cases |
| zero_values.cfg | Arrival rate, capacity, or duration set to 0 — boundary-condition testing | TC-Gen-001-N, TC-Queue-002-N, TC-Sig-001-N |
| invalid_values.cfg | Negative numbers, wrong types, out-of-range values | TC-Rob-002-P/N, TC-Sim-001-N |
| high_load.cfg | Arrival rate near 1.0, multiple intersections, small lane capacity | TC-Perf-01-N, TC-Rob-004-N |
| corrupted.cfg | Deliberately truncated/malformed file | TC-Rob-005-P |

Each config file is version-controlled in a /tests/data/ folder in the repository, alongside the test cases that use it, so any team member can reproduce a failing test exactly.

# 7. Test Schedule

| Phase | Activities | Target Date |
| --- | --- | --- |
| Planning | Test plan drafted and reviewed by all three team members | 30-Sep to 02-Oct-2026 |
| Full Detailed Design | All 66 test cases (positive + negative) written, reviewed against SRS/SAD | 03-Oct to 04-Oct-2026 |
| Unit Testing | Each module's own test cases executed against mock collaborators as modules are completed | Ongoing, per module completion |
| Integration | Real modules combined; integration-level cases re-verified against real interfaces | By 13-Oct-2026 (50% milestone) |
| System Testing | Full end-to-end runs, multi-intersection scenarios, all Section 13 cases executed | Following integration |
| Stress / Robustness Testing | 10,000-tick Valgrind/ASan runs, fault-injection cases (Section 13.9) | Before final submission |
| Final Reporting | Test Summary Report compiled; RTM finalized with Pass/Fail status | Before final submission |

# 8. Test Deliverables

- Test Plan (this document, including all 66 detailed test cases)

- Test Data (the 5 config sets described in Section 6.1)

- Test Execution Logs (Valgrind/ASan output, console output from runs)

- Defect Reports (tracked in Jira, per the process in Section 8.1)

- Test Summary Report

## 8.1 Defect Management Process

Any test case that fails during execution is logged as a Jira issue using this minimum information: the TC ID that failed, the requirement it verifies, the exact config/test data used, the actual vs. expected result, and a severity rating.

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Crash, hang, or memory leak | TC-Rob-003-P fails — Valgrind reports leaked bytes |
| Major | Incorrect core behavior, but no crash | TC-Stats-001-P fails — average wait time is mathematically wrong |
| Minor | Cosmetic or edge-case issue with a workaround | TC-UX-01-N — console misaligns with a very long lane name |

Critical and Major defects block the Exit Criteria in Section 5 until resolved; Minor defects may be deferred with QA Lead sign-off.

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead / Documentation | Khushi Gupta | Maintain the test plan; own Statistics/Console/Simulation-Control test cases; update the RTM; compile the final Test Summary Report |
| Test Engineer — Engine & Memory | Tarun Gowda P | Execute SimulationEngine, VehicleGenerator, Multi-Intersection, and all Performance/Reliability test cases (Sections 13.1, 13.5, 13.8) |
| Test Engineer — Queues & Signals | Tejas Shetty | Execute LaneQueue, SignalController, Emergency Priority, and Robustness test cases (Sections 13.2, 13.3, 13.4, 13.9) |
| Product Owner | Course Instructor | Approve test results and sign off on readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in a stable, integrated build | Each member's module already tested independently via mock headers before integration, per the SAD |
| Interface mismatch between modules discovered late | Interfaces fixed in SAD Section 4.3 as the shared contract before integration begins |
| 66 test cases is substantial to execute manually in limited time | Prioritized: all High-priority cases executed first; Medium/Low-priority cases follow as time allows, per Section 5 Exit Criteria |
| Negative/boundary cases require deliberately broken test data | Test data sets pre-built and version-controlled (Section 6.1) rather than improvised during execution |

# 11. Assumptions & Dependencies

- All three members' modules will be pushed to the shared GitHub repository before integration testing begins

- Valgrind or an equivalent tool is available on at least one team member's environment (typically Linux/WSL)

- Config file format will be finalized (see SAD Section 4.6, Open Issues) before test data in Section 6.1 is finalized

- Lane identification is consistently a std::string name across all modules (per the integration fix documented in SAD Section 4.6), so test cases referencing lane names by string remain valid

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The build does not compile for more than a few hours, blocking test execution

- A change blocks more than 30% of planned test cases from running

- A Critical defect (per Section 8.1) is found that affects the validity of other in-progress test results

Resume testing if:

- The blocking defect is fixed and the build compiles cleanly again

# 13. Detailed Test Cases

Every requirement in SRS v0.4 has two dedicated test cases below — one Positive (nominal/expected behavior) and one Negative/Boundary (edge case, invalid input, or stress condition) — organized by module. All 66 cases are currently Not Run, since execution depends on working code (see Section 7, Schedule).

### 13.1 Vehicle Generation & Arrival

#### TC-Gen-001-P — Vehicles spawn at the configured arrival rate

| Requirement | TMS-F-001 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Simulation configured with arrivalRate = 0.3 per lane across 4 lanes. |
| Test Data | config.txt: arrivalRate=0.3, runTicks=1000 |
| Test Steps | 1. Load the configuration. 2. Run the simulation for 1,000 ticks. 3. Count vehicles spawned per lane. 4. Compare the count to the expected value (rate × ticks). |
| Expected Result | Spawn count per lane is within ±10% of 300 (statistical tolerance for a randomized process). |
| Postconditions | Simulation terminates normally; spawn counts are logged per lane. |

#### TC-Gen-001-N — Zero arrival rate produces zero vehicles

| Requirement | TMS-F-001 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Simulation configured with arrivalRate = 0 (boundary case). |
| Test Data | config.txt: arrivalRate=0, runTicks=500 |
| Test Steps | 1. Load the configuration with a zero arrival rate. 2. Run the simulation for 500 ticks. 3. Check the vehicle count in every lane. |
| Expected Result | Zero vehicles are spawned in any lane for the entire run; the program does not crash or hang. |
| Postconditions | Simulation completes cleanly with all queues empty throughout. |

#### TC-Gen-002-P — Each vehicle has a unique ID, correct arrival tick, and valid type

| Requirement | TMS-F-002 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Vehicle Generator is active with default configuration. |
| Test Data | Default arrival rate, 50-tick run |
| Test Steps | 1. Run the simulation for 50 ticks. 2. Collect every generated vehicle. 3. Inspect the id, arrivalTick, and type fields of each. |
| Expected Result | All IDs are unique (no duplicates); arrivalTick equals the tick the vehicle was created on; type is strictly NORMAL or EMERGENCY. |
| Postconditions | Vehicle records are available to StatisticsCollector for later wait-time calculation. |

#### TC-Gen-002-N — Same-tick spawns across lanes still get unique IDs

| Requirement | TMS-F-002 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Arrival rate high enough that two lanes are likely to spawn on the same tick. |
| Test Data | arrivalRate=0.9 across 4 lanes |
| Test Steps | 1. Run until two vehicles spawn on the exact same tick in different lanes. 2. Compare their id fields. |
| Expected Result | IDs remain unique even when arrivalTick is identical across two different lanes. |
| Postconditions | No ID collision is ever recorded, across the full run. |

#### TC-Gen-003-P — Vehicles enqueue in FIFO order

| Requirement | TMS-F-003 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Target lane is empty at the start. |
| Test Data | 5 vehicles spawned in sequence at ticks 1,2,3,4,5 |
| Test Steps | 1. Spawn 5 vehicles into one lane, in order. 2. Set that lane's signal to Green. 3. Dequeue all 5 vehicles. 4. Record the dequeue order. |
| Expected Result | Dequeue order exactly matches spawn order (strict FIFO). |
| Postconditions | Lane queue is empty after all 5 vehicles are dequeued. |

#### TC-Gen-003-N — Enqueue is rejected once the lane is at capacity

| Requirement | TMS-F-003 |
| --- | --- |
| Priority / Type | High / Negative / Boundary |
| Preconditions | Lane is already at full capacity (3 of 3 slots filled). |
| Test Data | capacity=3, 3 vehicles already queued; attempt a 4th enqueue |
| Test Steps | 1. Fill the lane to its configured capacity. 2. Attempt to enqueue one additional vehicle. 3. Check the method's return value and the queue's size. |
| Expected Result | The enqueue call returns false/rejected; queue size remains exactly at capacity; the existing 3 vehicles' order is unaffected. |
| Postconditions | The rejected vehicle is logged as blocked (cross-checked in TMS-F-011). |

### 13.2 Lane Queue Management

#### TC-Queue-001-P — Each lane maintains independent queue state

| Requirement | TMS-F-010 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | All 4 lanes start empty. |
| Test Data | 3 vehicles enqueued into the North lane only |
| Test Steps | 1. Enqueue 3 vehicles into the North lane. 2. Inspect the South, East, and West lane queues. |
| Expected Result | South, East, and West queues remain empty and completely unaffected by North's state. |
| Postconditions | Only the North lane shows a non-zero queue size. |

#### TC-Queue-001-N — Operating on one lane never corrupts a sibling lane's internal state

| Requirement | TMS-F-010 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | North and South lanes both contain vehicles. |
| Test Data | North: 2 vehicles, South: 2 vehicles |
| Test Steps | 1. Dequeue all vehicles from North only. 2. Inspect South's queue contents and order. |
| Expected Result | South's 2 vehicles remain queued, in their original order, untouched by North's dequeue operations. |
| Postconditions | No cross-lane memory aliasing or shared state is observed. |

#### TC-Queue-002-P — Capacity limit is enforced

| Requirement | TMS-F-011 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Lane capacity configured to 3. |
| Test Data | Attempt to enqueue 5 vehicles into a capacity-3 lane |
| Test Steps | 1. Set lane capacity to 3. 2. Attempt to enqueue 5 vehicles in sequence. 3. Check which were accepted vs. rejected. |
| Expected Result | The first 3 are accepted; the last 2 are rejected and logged as blocked. |
| Postconditions | Final queue size is exactly 3; no overflow occurs. |

#### TC-Queue-002-N — Zero-capacity lane rejects every vehicle without crashing

| Requirement | TMS-F-011 |
| --- | --- |
| Priority / Type | High / Negative / Boundary |
| Preconditions | Lane capacity configured to 0 (degenerate boundary case). |
| Test Data | capacity=0, attempt 1 enqueue |
| Test Steps | 1. Set lane capacity to 0. 2. Attempt to enqueue a single vehicle. 3. Observe program behavior. |
| Expected Result | The enqueue is rejected and logged; the program does not crash, hang, or throw an unhandled exception. |
| Postconditions | Queue size remains 0 for the entire run. |

#### TC-Queue-003-P — Dequeue only happens while Green

| Requirement | TMS-F-012 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Lane holds 2 vehicles; signal held Red for 10 ticks. |
| Test Data | 2 queued vehicles, signal forced Red |
| Test Steps | 1. Queue 2 vehicles in a lane. 2. Hold that lane's signal at Red for 10 consecutive ticks. 3. Count dequeue events during those ticks. |
| Expected Result | Zero dequeue events occur while the signal is Red or Yellow. |
| Postconditions | Both vehicles remain queued at the end of the 10 ticks. |

#### TC-Queue-003-N — Dequeue attempted on an empty Green lane does not error

| Requirement | TMS-F-012 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Lane is empty; signal is Green. |
| Test Data | 0 queued vehicles, signal Green |
| Test Steps | 1. Set an empty lane's signal to Green. 2. Allow the engine to attempt a dequeue on that lane. |
| Expected Result | No dequeue event is recorded (nothing to dequeue); no crash or exception occurs. |
| Postconditions | Lane remains empty; simulation continues normally. |

#### TC-Queue-004-P — Wait time is calculated correctly

| Requirement | TMS-F-013 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | A vehicle arrives and is later dequeued within the same run. |
| Test Data | Vehicle arrives at tick 5, dequeued at tick 12 |
| Test Steps | 1. Enqueue a vehicle at tick 5. 2. Dequeue it at tick 12. 3. Read the recorded wait time. |
| Expected Result | Recorded wait time equals exactly 7 (12 − 5). |
| Postconditions | The wait-time value is available to StatisticsCollector. |

#### TC-Queue-004-N — Wait time for an immediate dequeue is zero, not negative or undefined

| Requirement | TMS-F-013 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | Signal is already Green when a vehicle arrives. |
| Test Data | Vehicle arrives and is dequeued on the same tick |
| Test Steps | 1. Enqueue a vehicle at tick N while the lane is Green. 2. Allow immediate dequeue at tick N. 3. Read the recorded wait time. |
| Expected Result | Recorded wait time equals exactly 0; never negative, never undefined/garbage. |
| Postconditions | StatisticsCollector receives a valid 0 value, not an error. |

### 13.3 Traffic Signal Control

#### TC-Sig-001-P — Fixed-timer cycle follows configured durations

| Requirement | TMS-F-020 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Fixed-timer mode active. |
| Test Data | Green=10, Yellow=3, Red=10 |
| Test Steps | 1. Configure Green/Yellow/Red durations. 2. Run one full cycle. 3. Log the tick at which each phase change occurs. |
| Expected Result | Phase changes occur at exactly the configured tick boundaries (10, 13, 23, ...). |
| Postconditions | Cycle repeats identically on the next iteration. |

#### TC-Sig-001-N — A zero-duration phase in config does not freeze the cycle

| Requirement | TMS-F-020 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Yellow duration misconfigured to 0 (boundary case). |
| Test Data | Green=10, Yellow=0, Red=10 |
| Test Steps | 1. Configure Yellow duration as 0. 2. Run through one cycle. 3. Observe whether the cycle still progresses. |
| Expected Result | The cycle skips directly from Green to Red with no stuck/frozen state; no infinite loop. |
| Postconditions | Simulation continues to the next cycle normally. |

#### TC-Sig-002-P — Adaptive mode extends Green for longer queues

| Requirement | TMS-F-021 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | Adaptive mode enabled; one lane has an unusually long queue. |
| Test Data | Queue length = 8, baseline Green = 10, max Green = 20 |
| Test Steps | 1. Enable adaptive mode. 2. Force a long queue (8 vehicles) on one lane. 3. Observe that lane's Green duration this cycle. |
| Expected Result | Green duration for that lane exceeds the 10-tick baseline, but never exceeds the configured max of 20. |
| Postconditions | Other lanes' timing is unaffected by this extension. |

#### TC-Sig-002-N — Adaptive extension is capped even for an extreme queue length

| Requirement | TMS-F-021 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Adaptive mode enabled; queue length forced far beyond normal (e.g., 50). |
| Test Data | Queue length = 50, max Green = 20 |
| Test Steps | 1. Force an extreme queue length of 50 on one lane. 2. Observe the resulting Green duration. |
| Expected Result | Green duration is capped at exactly 20 ticks; it does not scale unboundedly with queue length. |
| Postconditions | Signal returns to normal cycling on the following phase. |

#### TC-Sig-003-P — Conflicting directions are never simultaneously Green

| Requirement | TMS-F-022 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Standard 4-way intersection running normally. |
| Test Data | 100-tick run, signal state logged every tick |
| Test Steps | 1. Run the simulation for 100 ticks. 2. Log the signal state of all 4 lanes every tick. 3. Scan the log for any tick where North/South and East/West are both Green. |
| Expected Result | No tick in the log shows North/South Green simultaneously with East/West Green. |
| Postconditions | Log confirms mutual exclusivity holds for the entire run. |

#### TC-Sig-003-N — Rapid config changes mid-run cannot force a conflicting state

| Requirement | TMS-F-022 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Attempt to force North and East Green at the same tick via direct manipulation (fault-injection style test). |
| Test Data | Manual override attempt on both lanes within the same tick |
| Test Steps | 1. Attempt to force two conflicting lanes Green within the same tick (simulating a bug/edge case). 2. Observe SignalController's internal guard logic. |
| Expected Result | SignalController's invariant check prevents or corrects the conflicting state before it is ever rendered or acted on. |
| Postconditions | No two conflicting lanes are ever observed Green at once, even under forced conditions. |

#### TC-Sig-004-P — Yellow phase occurs before Red

| Requirement | TMS-F-023 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | Standard fixed-timer configuration. |
| Test Data | Yellow=3 ticks |
| Test Steps | 1. Observe one full Green-to-Red transition. 2. Confirm a Yellow phase occurs in between. |
| Expected Result | Yellow phase is present for exactly 3 ticks between Green and Red. |
| Postconditions | Transition sequence is Green → Yellow → Red, never Green → Red directly. |

#### TC-Sig-004-N — Very short Yellow duration (1 tick) still renders correctly

| Requirement | TMS-F-023 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | Yellow duration configured to the minimum allowed value of 1. |
| Test Data | Yellow=1 tick |
| Test Steps | 1. Configure Yellow duration as 1 tick. 2. Observe the transition. |
| Expected Result | Yellow phase still occurs, lasting exactly 1 tick; no skipped or merged phases. |
| Postconditions | ConsoleView correctly displays the single-tick Yellow phase. |

#### TC-Sig-005-P — Signal mode switches via config alone

| Requirement | TMS-F-024 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | System currently running in fixed-timer mode. |
| Test Data | Config changed from mode=fixed to mode=adaptive |
| Test Steps | 1. Change the config file's mode value. 2. Restart the simulation without recompiling. 3. Observe which mode is active. |
| Expected Result | The active mode matches the new config value on the next run; no source code changes were needed. |
| Postconditions | Switching back to fixed-timer via config also works correctly. |

#### TC-Sig-005-N — Invalid mode value in config falls back safely

| Requirement | TMS-F-024 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Config mode value is misspelled/invalid (e.g., mode=addaptive). |
| Test Data | config.txt: mode=addaptive (typo) |
| Test Steps | 1. Set an invalid mode string in config. 2. Run the simulation. 3. Observe the fallback behavior. |
| Expected Result | System falls back to the default fixed-timer mode and logs a clear warning; it does not crash. |
| Postconditions | Simulation proceeds normally in the fallback mode. |

### 13.4 Emergency Vehicle Priority

#### TC-Emg-001-P — Emergency vehicles spawn at the configured probability

| Requirement | TMS-F-030 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | emergencyProbability configured to 0.05. |
| Test Data | 1,000-tick run, emergencyProbability=0.05 |
| Test Steps | 1. Run the simulation for 1,000 ticks. 2. Count how many spawned vehicles are marked EMERGENCY. 3. Compare to the expected ~5%. |
| Expected Result | Approximately 5% of spawned vehicles are EMERGENCY type, within statistical tolerance. |
| Postconditions | Emergency and normal vehicle counts are both logged. |

#### TC-Emg-001-N — Zero emergency probability produces no emergency vehicles

| Requirement | TMS-F-030 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | emergencyProbability configured to 0. |
| Test Data | 500-tick run, emergencyProbability=0 |
| Test Steps | 1. Run the simulation with emergencyProbability=0. 2. Check vehicle types across the entire run. |
| Expected Result | Zero vehicles are marked EMERGENCY for the entire run. |
| Postconditions | No preemption events occur, since no emergency vehicles exist. |

#### TC-Emg-002-P — Emergency vehicle is dequeued ahead of normal vehicles

| Requirement | TMS-F-031 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Lane contains 3 normal vehicles already queued. |
| Test Data | 3 normal vehicles enqueued, then 1 emergency vehicle |
| Test Steps | 1. Enqueue 3 normal vehicles into a lane. 2. Enqueue 1 emergency vehicle into the same lane. 3. Dequeue from the lane and record order. |
| Expected Result | The emergency vehicle is dequeued before any of the 3 remaining normal vehicles, despite arriving last. |
| Postconditions | The 3 normal vehicles retain their relative FIFO order among themselves. |

#### TC-Emg-002-N — Multiple emergency vehicles in the same lane preserve FIFO among themselves

| Requirement | TMS-F-031 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Two emergency vehicles enqueued into the same lane, in sequence. |
| Test Data | Emergency vehicle A (tick 1), then Emergency vehicle B (tick 2) |
| Test Steps | 1. Enqueue emergency vehicle A, then emergency vehicle B, into the same lane. 2. Dequeue both. 3. Record the order. |
| Expected Result | A is dequeued before B (FIFO is preserved within the same priority tier), not reversed or randomized. |
| Postconditions | No vehicle is lost or duplicated during priority reordering. |

#### TC-Emg-003-P — Signal preempts for a waiting emergency vehicle

| Requirement | TMS-F-032 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Emergency vehicle is waiting in a currently Red lane. |
| Test Data | Max preemption delay = 2 ticks |
| Test Steps | 1. Place an emergency vehicle in a Red lane. 2. Observe the signal over the following ticks. |
| Expected Result | The lane turns Green within the configured max preemption delay (≤ 2 ticks); the preemption event is logged. |
| Postconditions | Normal cycling resumes once the emergency vehicle has been dequeued. |

#### TC-Emg-003-N — Preemption does not create a conflicting Green state

| Requirement | TMS-F-032 |
| --- | --- |
| Priority / Type | High / Negative / Boundary |
| Preconditions | Emergency vehicle waiting in a Red lane while a conflicting lane is currently Green. |
| Test Data | North has emergency vehicle waiting; East is currently Green |
| Test Steps | 1. Trigger preemption for North while East is Green. 2. Observe both lanes' signal states during the transition. |
| Expected Result | East is transitioned to Red (via Yellow) before North is granted Green; the two are never Green simultaneously, even during preemption. |
| Postconditions | TMS-F-022's mutual-exclusion invariant holds throughout the preemption. |

### 13.5 Multi-Intersection Coordination

#### TC-Multi-001-P — Multiple intersections run independently

| Requirement | TMS-F-040 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | 3 intersections configured in one simulation run. |
| Test Data | N=3 intersections, distinct arrival rates per intersection |
| Test Steps | 1. Configure 3 independent intersections. 2. Run the simulation. 3. Inspect each intersection's queue and signal state separately. |
| Expected Result | Each intersection maintains separate, uncorrupted state; no shared/aliased data between them. |
| Postconditions | Each intersection's final statistics are distinct and plausible. |

#### TC-Multi-001-N — A fault in one intersection does not corrupt or halt the others

| Requirement | TMS-F-040 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | One intersection is deliberately fed a malformed config (e.g., negative capacity). |
| Test Data | Intersection 2 has capacity=-1 (invalid); Intersections 1 and 3 are valid |
| Test Steps | 1. Configure 3 intersections, one with invalid data. 2. Run the simulation. 3. Check whether intersections 1 and 3 continue normally. |
| Expected Result | Intersection 2's invalid config is caught and handled per PRJ-SR-002; Intersections 1 and 3 continue running unaffected. |
| Postconditions | Only Intersection 2's error is logged; no cascading failure. |

#### TC-Multi-002-P — Green-wave link passes a vehicle downstream

| Requirement | TMS-F-041 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | A link is configured between Intersection A's exit and Intersection B's inbound lane. |
| Test Data | Link A.exit → B.inbound enabled |
| Test Steps | 1. Enable the link between A and B. 2. Dequeue a vehicle from A's linked lane. 3. Check B's inbound lane on the following tick. |
| Expected Result | The vehicle that exited A appears in B's inbound queue on the next tick. |
| Postconditions | The vehicle's original arrival tick and ID are preserved across the link. |

#### TC-Multi-002-N — A full downstream lane handles a green-wave handoff gracefully

| Requirement | TMS-F-041 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Intersection B's inbound lane is already at capacity when A tries to hand off a vehicle. |
| Test Data | B.inbound at full capacity; A attempts handoff |
| Test Steps | 1. Fill B's inbound lane to capacity. 2. Trigger a handoff attempt from A. 3. Observe the outcome. |
| Expected Result | The handoff is rejected/logged as blocked, consistent with TMS-F-011; the vehicle is not silently lost or duplicated. |
| Postconditions | A's own queue state remains consistent after the rejected handoff. |

#### TC-Multi-003-P — Per-intersection and aggregated stats are both correct

| Requirement | TMS-F-042 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | 2 intersections run to completion. |
| Test Data | 2 intersections, differing traffic volumes |
| Test Steps | 1. Run a 2-intersection simulation to completion. 2. Record each intersection's individual throughput. 3. Compare the sum to the reported system-wide aggregate. |
| Expected Result | The sum of per-intersection totals exactly equals the reported aggregate total. |
| Postconditions | Both levels of reporting (per-intersection and aggregate) are available in the final report. |

#### TC-Multi-003-N — An intersection with zero throughput does not break the aggregate

| Requirement | TMS-F-042 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | One of two intersections has zero arrivals for the entire run. |
| Test Data | Intersection 1: normal traffic; Intersection 2: arrivalRate=0 |
| Test Steps | 1. Run with one intersection receiving zero vehicles. 2. Check both intersections' reports and the aggregate. |
| Expected Result | Intersection 2 reports 0 throughput and 0 average wait time (not an error or undefined value); the aggregate still equals Intersection 1's total. |
| Postconditions | No divide-by-zero error occurs when computing Intersection 2's average wait time. |

### 13.6 Statistics & Reporting

#### TC-Stats-001-P — Average wait time is computed correctly

| Requirement | TMS-F-050 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | A known, manually-calculable set of dequeue events exists. |
| Test Data | 3 vehicles with wait times 4, 6, 8 ticks |
| Test Steps | 1. Feed 3 dequeue events with known wait times (4, 6, 8). 2. Read the reported average wait time. 3. Compare to the manually calculated average (6). |
| Expected Result | Reported average exactly matches the manual calculation (6). |
| Postconditions | Per-lane and overall averages are both available. |

#### TC-Stats-001-N — Average wait time with zero dequeue events does not error

| Requirement | TMS-F-050 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | No vehicles have been dequeued yet (e.g., report requested mid-run before any Green phase). |
| Test Data | 0 dequeue events recorded |
| Test Steps | 1. Request the average wait time before any vehicle has been dequeued. 2. Observe the returned value. |
| Expected Result | A safe default (0, or a clearly-labeled 'no data') is returned; no crash or divide-by-zero. |
| Postconditions | The report clearly distinguishes '0 average' from 'no data yet'. |

#### TC-Stats-002-P — Max queue length is tracked correctly

| Requirement | TMS-F-051 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | A lane's queue is deliberately driven up then drained. |
| Test Data | Queue peaks at 6, then drains to 0 |
| Test Steps | 1. Force a lane's queue to grow to 6. 2. Allow it to drain to 0. 3. Read the reported max queue length for that lane. |
| Expected Result | Reported max equals exactly 6, even though the queue later returned to 0. |
| Postconditions | The max value is retained for the full run, not just the final tick. |

#### TC-Stats-002-N — Max queue length is correct when the queue never exceeds 1

| Requirement | TMS-F-051 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | Very low arrival rate such that the queue never holds more than 1 vehicle. |
| Test Data | arrivalRate very low, high Green duration |
| Test Steps | 1. Run with light traffic such that the queue never exceeds length 1. 2. Check the reported max queue length. |
| Expected Result | Reported max is exactly 1 (or 0 if no vehicle ever arrived), never a stale or incorrect higher value. |
| Postconditions | Max-tracking logic correctly resets/initializes per run. |

#### TC-Stats-003-P — Throughput count is accurate

| Requirement | TMS-F-052 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | A run with a known number of dequeue events. |
| Test Data | Manually counted dequeues during a 200-tick run |
| Test Steps | 1. Run the simulation for 200 ticks. 2. Manually count dequeue events from the log. 3. Compare to the reported throughput. |
| Expected Result | Reported throughput exactly equals the manually counted dequeue events. |
| Postconditions | Throughput is reported both per-intersection and in aggregate (cross-checked with TMS-F-042). |

#### TC-Stats-003-N — Blocked/dropped vehicles are not counted as throughput

| Requirement | TMS-F-052 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Some vehicles are deliberately blocked due to a full lane (per TMS-F-011). |
| Test Data | 5 vehicles arrive at a capacity-3 lane; 2 are blocked |
| Test Steps | 1. Force 2 vehicles to be blocked due to capacity. 2. Let the remaining 3 be dequeued normally. 3. Check the reported throughput. |
| Expected Result | Reported throughput counts only the 3 successfully dequeued vehicles, not the 2 blocked ones. |
| Postconditions | Blocked-vehicle count is tracked separately, not merged into throughput. |

### 13.7 Simulation Control & Configuration

#### TC-Sim-001-P — Config values are applied correctly

| Requirement | TMS-F-060 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | A config file with non-default values is prepared. |
| Test Data | arrivalRate=0.5, GreenDuration=15, lanes=4 |
| Test Steps | 1. Set non-default values in the config file. 2. Start the simulation. 3. Verify the running simulation reflects these exact values. |
| Expected Result | Observed simulation behavior (spawn rate, signal timing) matches the config values exactly, with no code changes. |
| Postconditions | A second run with different config values also reflects correctly, confirming no hardcoding. |

#### TC-Sim-001-N — Missing config file falls back to safe defaults

| Requirement | TMS-F-060 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | No config file is present at the expected path. |
| Test Data | Config file deleted/absent |
| Test Steps | 1. Remove or rename the config file. 2. Start the simulation. 3. Observe startup behavior. |
| Expected Result | The system falls back to documented safe default values and logs a warning; it does not crash on startup. |
| Postconditions | Simulation runs normally using defaults. |

#### TC-Sim-002-P — A run that finishes naturally produces a clean summary report

| Requirement | TMS-F-061 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Simulation configured for a fixed run length. |
| Test Data | runTicks=500 |
| Test Steps | 1. Start a run configured to stop automatically after 500 ticks. 2. Let it run to completion. 3. Check for the summary report. |
| Expected Result | The simulation exits cleanly at tick 500 and prints a complete summary report. |
| Postconditions | Process exit code indicates success (0). |

#### TC-Sim-002-N — A manually stopped run also produces a clean summary, not a crash

| Requirement | TMS-F-061 |
| --- | --- |
| Priority / Type | High / Negative / Boundary |
| Preconditions | Simulation is running with no fixed end tick (manual stop required). |
| Test Data | User sends a stop signal mid-run (e.g., tick 150) |
| Test Steps | 1. Start an open-ended run. 2. Manually trigger a stop partway through (e.g., at tick 150). 3. Check for the summary report. |
| Expected Result | The simulation exits cleanly and still prints a complete, accurate summary report reflecting only the ticks actually run. |
| Postconditions | No partial/corrupted state is left behind; exit is graceful, not forced. |

### 13.8 Non-Functional Requirements

#### TC-Perf-01-P — Throughput performance target is met

| Requirement | TMS-NF-001 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Benchmark build (no debug/sanitizer overhead). |
| Test Data | 4-intersection run, standard dev hardware |
| Test Steps | 1. Build in release/benchmark mode. 2. Run a 4-intersection simulation. 3. Measure ticks processed per second. |
| Expected Result | Measured processing rate is at least 500 ticks/second. |
| Postconditions | Benchmark result is logged for comparison against future builds. |

#### TC-Perf-01-N — Performance does not collapse under maximum configured load

| Requirement | TMS-NF-001 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Maximum supported intersection count and arrival rate configured simultaneously. |
| Test Data | 8 intersections (stress beyond typical 4), high arrival rate |
| Test Steps | 1. Configure an intentionally heavy load. 2. Measure ticks/second under this load. |
| Expected Result | Performance degrades gracefully (slower but still functioning and responsive), not a hang, crash, or exponential slowdown. |
| Postconditions | System remains usable; no unbounded memory growth observed. |

#### TC-Rel-01-P — No crashes or leaks over a long run

| Requirement | TMS-NF-002 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Debug build instrumented with Valgrind/AddressSanitizer. |
| Test Data | 10,000+ tick run |
| Test Steps | 1. Build with ASan/Valgrind instrumentation enabled. 2. Run for 10,000+ ticks. 3. Review the tool's final report. |
| Expected Result | Clean exit; 0 memory leaks and 0 errors reported. |
| Postconditions | Run log and sanitizer output are archived as a test deliverable. |

#### TC-Rel-01-N — Repeated start/stop cycles do not accumulate leaks

| Requirement | TMS-NF-002 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Simulation supports being started and stopped multiple times in one process (if applicable) or run repeatedly in sequence. |
| Test Data | 10 consecutive short runs under Valgrind |
| Test Steps | 1. Run the simulation 10 times in sequence under Valgrind. 2. Check cumulative memory usage/leak report. |
| Expected Result | No leak accumulates across repeated runs; each run's memory is fully released. |
| Postconditions | Final Valgrind summary across all 10 runs shows 0 leaked bytes. |

#### TC-Maint-01-P — A new topology can be added via config only

| Requirement | TMS-NF-003 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | Working build with the current intersection count. |
| Test Data | Add a 3rd intersection via config change only |
| Test Steps | 1. Edit the config to add a 3rd intersection. 2. Rebuild (no source changes) and run. 3. Confirm the new intersection behaves correctly. |
| Expected Result | The build succeeds and the new intersection runs correctly with zero edits to core engine source files. |
| Postconditions | Git diff confirms only the config file changed. |

#### TC-Maint-01-N — An invalid topology in config is rejected, not silently accepted

| Requirement | TMS-NF-003 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | Config specifies a nonsensical topology (e.g., a link from an intersection to itself). |
| Test Data | Link: Intersection1.exit → Intersection1.inbound (self-loop) |
| Test Steps | 1. Configure a self-referential green-wave link. 2. Attempt to run the simulation. |
| Expected Result | The invalid topology is detected and rejected with a clear error message, consistent with PRJ-SR-002; the simulation does not run with a broken topology. |
| Postconditions | No infinite loop or stack overflow occurs from the self-reference. |

#### TC-UX-01-P — Console output is readable during a run

| Requirement | TMS-NF-004 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | Standard terminal, default run. |
| Test Data | Any default config |
| Test Steps | 1. Run the simulation and observe the console. 2. Check tick number, per-lane queue length, and signal state each refresh. |
| Expected Result | All three pieces of information are clearly legible and correctly aligned at every tick. |
| Postconditions | No garbled, overlapping, or truncated output observed. |

#### TC-UX-01-N — Output remains readable with an unusually long lane name or high queue count

| Requirement | TMS-NF-004 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | A lane is configured with a long name and driven to a high queue count. |
| Test Data | Lane name 'NorthBoundExpressLaneExtended', queue length 15 |
| Test Steps | 1. Configure a long lane name. 2. Force a high queue length (15). 3. Observe console formatting. |
| Expected Result | Output formatting does not break (no misaligned columns or overflow that hides other lanes' data). |
| Postconditions | All lanes remain visible and distinguishable in the output. |

#### TC-Port-01-P — Build succeeds identically on Linux and Windows

| Requirement | TMS-NF-005 |
| --- | --- |
| Priority / Type | Medium / Positive |
| Preconditions | Source checked out fresh on both a Linux machine and a Windows machine. |
| Test Data | Same commit, g++ on Linux, MinGW g++ on Windows |
| Test Steps | 1. Build on Linux with g++. 2. Build on Windows with MinGW g++. 3. Run the same config on both and compare output. |
| Expected Result | Both builds succeed with no platform-specific errors; simulation output is behaviorally identical given the same config and seed. |
| Postconditions | Both binaries are confirmed runnable end-to-end. |

#### TC-Port-01-N — A missing Make/compiler dependency fails with a clear message, not a cryptic one

| Requirement | TMS-NF-005 |
| --- | --- |
| Priority / Type | Low / Negative / Boundary |
| Preconditions | A clean Windows environment without mingw32-make installed. |
| Test Data | g++ present, mingw32-make absent |
| Test Steps | 1. Attempt to build on a machine missing the make tool. 2. Observe the resulting error. |
| Expected Result | A clear 'command not found'-type error is shown; this is an acceptable, understandable failure (not silent corruption). |
| Postconditions | Documentation (README) covers this exact setup step, per earlier troubleshooting. |

### 13.9 Robustness / Data Integrity

#### TC-Rob-001-P — Container access is bounds-checked

| Requirement | PRJ-SR-001 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Full test suite available. |
| Test Data | All test cases in this document run under AddressSanitizer |
| Test Steps | 1. Build with AddressSanitizer enabled. 2. Run the full test suite. 3. Review the ASan report. |
| Expected Result | No out-of-bounds access is reported anywhere in the run. |
| Postconditions | ASan report is archived as a robustness deliverable. |

#### TC-Rob-001-N — Deliberately invalid index access is caught, not silently allowed

| Requirement | PRJ-SR-001 |
| --- | --- |
| Priority / Type | High / Negative / Boundary |
| Preconditions | A test harness attempts to access a lane index beyond the configured lane count. |
| Test Data | 4 lanes configured; harness requests lane index 10 |
| Test Steps | 1. Attempt to access a non-existent lane index via the public interface. 2. Observe the result. |
| Expected Result | The access is rejected/handled via a safe interface (e.g., bounds-checked container throws or returns an error), never silent undefined behavior. |
| Postconditions | No memory corruption is observed under ASan for this case. |

#### TC-Rob-002-P — Invalid config values are rejected safely

| Requirement | PRJ-SR-002 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Config file prepared with out-of-range values. |
| Test Data | arrivalRate=-0.5 (negative), laneCapacity=0 |
| Test Steps | 1. Supply a negative arrival rate and a zero lane capacity in config. 2. Start the simulation. 3. Observe the validation behavior. |
| Expected Result | Both values are rejected, safe defaults are substituted, and a clear error message is printed; no crash. |
| Postconditions | Simulation proceeds using the safe defaults. |

#### TC-Rob-002-N — A config value of the wrong type does not crash the parser

| Requirement | PRJ-SR-002 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | Config file has a non-numeric value where a number is expected. |
| Test Data | arrivalRate="abc" (string instead of float) |
| Test Steps | 1. Set a non-numeric value for a numeric config field. 2. Start the simulation. 3. Observe parser behavior. |
| Expected Result | The parser detects the type mismatch, logs a clear error, and substitutes a safe default rather than crashing or reading garbage memory. |
| Postconditions | Simulation runs normally using the fallback value. |

#### TC-Rob-003-P — Zero memory leaks over a sustained run

| Requirement | PRJ-SR-003 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Valgrind available in the test environment. |
| Test Data | 10,000-tick run under Valgrind |
| Test Steps | 1. Run 10,000 ticks under Valgrind. 2. Review the leak summary. |
| Expected Result | Valgrind reports 0 bytes definitely lost and 0 bytes indirectly lost. |
| Postconditions | Valgrind log archived for the test summary report. |

#### TC-Rob-003-N — An exception mid-run still releases all allocated memory (RAII check)

| Requirement | PRJ-SR-003 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | A fault is deliberately injected to trigger an exception mid-run. |
| Test Data | Malformed input injected at tick 500 to force an exception |
| Test Steps | 1. Inject a fault that triggers an exception at tick 500. 2. Allow the exception to propagate and be caught. 3. Check Valgrind's leak report for the aborted run. |
| Expected Result | Despite the early exception, all RAII-managed resources are released; Valgrind still reports 0 leaked bytes. |
| Postconditions | The caught exception is logged per PRJ-SR-005. |

#### TC-Rob-004-P — Queue overflow is handled safely

| Requirement | PRJ-SR-004 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | Arrival rate configured far above lane capacity. |
| Test Data | capacity=3, arrivalRate=0.95 (near-certain overflow) |
| Test Steps | 1. Configure a very high arrival rate relative to capacity. 2. Run the simulation. 3. Observe overflow handling. |
| Expected Result | Overflow vehicles are rejected and logged; no crash; lanes that are not overflowing remain unaffected. |
| Postconditions | Blocked-vehicle count matches the expected overflow volume. |

#### TC-Rob-004-N — Overflow handling remains correct when it happens on every lane simultaneously

| Requirement | PRJ-SR-004 |
| --- | --- |
| Priority / Type | Medium / Negative / Boundary |
| Preconditions | All 4 lanes configured with very low capacity and very high arrival rate simultaneously. |
| Test Data | All lanes: capacity=1, arrivalRate=0.95 |
| Test Steps | 1. Configure all 4 lanes to overflow simultaneously. 2. Run for 50 ticks. 3. Check each lane's blocked count and overall stability. |
| Expected Result | All 4 lanes independently reject overflow correctly; no cross-lane interference; the program remains stable throughout. |
| Postconditions | System performance does not degrade abnormally under this stress. |

#### TC-Rob-005-P — No abnormal termination on malformed input

| Requirement | PRJ-SR-005 |
| --- | --- |
| Priority / Type | High / Positive |
| Preconditions | A corrupted config file is prepared (e.g., truncated mid-line). |
| Test Data | config.txt deliberately truncated/corrupted |
| Test Steps | 1. Supply a corrupted config file. 2. Start the simulation. 3. Observe the outcome. |
| Expected Result | The error is logged, a safe fallback is used, and the program exits cleanly or continues safely — never a segfault or unhandled exception reaching the OS. |
| Postconditions | Exit code (if it exits) indicates a handled error, not a crash signal. |

#### TC-Rob-005-N — A fault in one module does not terminate the entire simulation

| Requirement | PRJ-SR-005 |
| --- | --- |
| Priority / Type | High / Negative / Boundary |
| Preconditions | A fault is injected into a single module's logic mid-run (e.g., SignalController receives an invalid lane name). |
| Test Data | SignalController.getCurrentPhase() called with a nonexistent lane name |
| Test Steps | 1. Inject a call with an invalid lane name mid-run. 2. Observe whether SimulationEngine's per-tick try/catch isolates the fault. |
| Expected Result | The fault is caught at the SimulationEngine::tick() level, logged, and that tick is skipped; the overall simulation continues running. |
| Postconditions | Subsequent ticks process normally; only the single faulty tick is affected. |

### 13.10 Requirements Traceability Matrix (Full)

Every requirement in SRS v0.4 mapped to both of its test cases. All currently Not Run, pending working code.

| Req ID | Test Cases | Status |
| --- | --- | --- |
| TMS-F-001 | TC-Gen-001-P, TC-Gen-001-N | Not Run |
| TMS-F-002 | TC-Gen-002-P, TC-Gen-002-N | Not Run |
| TMS-F-003 | TC-Gen-003-P, TC-Gen-003-N | Not Run |
| TMS-F-010 | TC-Queue-001-P, TC-Queue-001-N | Not Run |
| TMS-F-011 | TC-Queue-002-P, TC-Queue-002-N | Not Run |
| TMS-F-012 | TC-Queue-003-P, TC-Queue-003-N | Not Run |
| TMS-F-013 | TC-Queue-004-P, TC-Queue-004-N | Not Run |
| TMS-F-020 | TC-Sig-001-P, TC-Sig-001-N | Not Run |
| TMS-F-021 | TC-Sig-002-P, TC-Sig-002-N | Not Run |
| TMS-F-022 | TC-Sig-003-P, TC-Sig-003-N | Not Run |
| TMS-F-023 | TC-Sig-004-P, TC-Sig-004-N | Not Run |
| TMS-F-024 | TC-Sig-005-P, TC-Sig-005-N | Not Run |
| TMS-F-030 | TC-Emg-001-P, TC-Emg-001-N | Not Run |
| TMS-F-031 | TC-Emg-002-P, TC-Emg-002-N | Not Run |
| TMS-F-032 | TC-Emg-003-P, TC-Emg-003-N | Not Run |
| TMS-F-040 | TC-Multi-001-P, TC-Multi-001-N | Not Run |
| TMS-F-041 | TC-Multi-002-P, TC-Multi-002-N | Not Run |
| TMS-F-042 | TC-Multi-003-P, TC-Multi-003-N | Not Run |
| TMS-F-050 | TC-Stats-001-P, TC-Stats-001-N | Not Run |
| TMS-F-051 | TC-Stats-002-P, TC-Stats-002-N | Not Run |
| TMS-F-052 | TC-Stats-003-P, TC-Stats-003-N | Not Run |
| TMS-F-060 | TC-Sim-001-P, TC-Sim-001-N | Not Run |
| TMS-F-061 | TC-Sim-002-P, TC-Sim-002-N | Not Run |
| TMS-NF-001 | TC-Perf-01-P, TC-Perf-01-N | Not Run |
| TMS-NF-002 | TC-Rel-01-P, TC-Rel-01-N | Not Run |
| TMS-NF-003 | TC-Maint-01-P, TC-Maint-01-N | Not Run |
| TMS-NF-004 | TC-UX-01-P, TC-UX-01-N | Not Run |
| TMS-NF-005 | TC-Port-01-P, TC-Port-01-N | Not Run |
| PRJ-SR-001 | TC-Rob-001-P, TC-Rob-001-N | Not Run |
| PRJ-SR-002 | TC-Rob-002-P, TC-Rob-002-N | Not Run |
| PRJ-SR-003 | TC-Rob-003-P, TC-Rob-003-N | Not Run |
| PRJ-SR-004 | TC-Rob-004-P, TC-Rob-004-N | Not Run |
| PRJ-SR-005 | TC-Rob-005-P, TC-Rob-005-N | Not Run |

# 14. Test Metrics & Reporting

Metrics collected:

- % of 66 test cases executed

- % passed / failed, broken down by Positive vs. Negative/Boundary

- Requirement coverage (currently 33/33 requirements have both a positive and a negative test case — 100% design coverage; 0% execution coverage until code exists)

- Defect density by module (defects found ÷ test cases executed, per Section 2's Test Items)

Reports:

- Execution status updated in Jira as test cases run

- Weekly status summary during the execution phase

- Final Test Summary Report, produced once system testing is complete

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |

# Appendix A — Test Case ID Naming Convention

TC-<Module>-<Number>-<P|N>, where Module is a short code (Gen, Queue, Sig, Emg, Multi, Stats, Sim, Perf/Rel/Maint/UX/Port, Rob), Number identifies the requirement within that module, and the suffix is P (Positive) or N (Negative/Boundary). Example: TC-Emg-003-P is the positive test case for the third Emergency Priority requirement.

# Appendix B — Sample Config File (baseline.cfg)

arrivalRate=0.3

emergencyProbability=0.05

laneCapacity=8

greenDuration=10

yellowDuration=3

redDuration=10

signalMode=fixed

intersectionCount=1

runTicks=1000

# Appendix C — Out of Scope for This Version

- Automated test scripts (test cases here are designed to be run manually first; automation is a stretch goal once the suite is stable)

- Load testing beyond 8 intersections (not a realistic classroom-scale scenario)

- Third-party security penetration testing (not applicable — no network surface, per SAD Section 3.9)